Re-Development Update 6: June 2015

Progress

The builder is now operational on site.  The small amount of asbestos remaining in the old hall was removed prior to its demolition.  The hall was demolished this week and removed from site.  The cellar was razed and the site levelled.  Fixed points have been measured for the floor level, and you can just see a yellow mark in the grass at the rear where the floor level will be, and a small yellow stick where the extreme corner of the building will be.

The porch has been taken down and all the re-usable stone stored for re-use.  The foundation stone has been carefully preserved and we will have to decide where to re-site it in the new building.

There are one or two pieces of ‘stonework’ that are actually concrete and will not be re-used.  We will offer these to anyone who wants them.  Please wait a mo before asking though!

Next week the site will be dug for foundations, and the marking out will commence.

Access to the site

Very strict controls are on the access to the site.  Only the appointed architect, and project manager can go on-site, and anyone going on-site has to have protective clothing and the prior agreement of the site foreman, Steve.

This is very important for our continuing good relations with the builder!

The builder has kindly moved the bench outside the wire so that Roy and others can sit and watch the work.  Also the flower dustbin etc. has been moved.  We will find a better place for it long-term.

Car Parking

We have decided to stop weekday parking in the small part of the main car-park that does not have the site compound, to ensure that vehicles moving in and out of the compound can do so, and not affect parked cars.

So until further notice, please only use the south car park during the week when building work is happening.

Fire and Emergency

The Works door is now out of action completely.  It is sealed, barred and bolted for security, until the new building is completed.

Therefore we cannot use it for a fire exit, and the exit down the stairs is not really good enough for a proper fire exit.  So we have to handle the slightly increased risk very carefully.

We have an “Interim Fire Strategy” to cover the duration of the works.

This means that we have to make special arrangements for exits.

- the Road doors must be OPEN

- the Road inside doors must be unbolted

- a steward must be stationed by the inside doors

- there will be a ‘carry-down’ chair for disabled people to be carried down the stairs in emergencies.

- there are new notices

- there are new limits on the numbers of people we can have in for events

- we need wider gangways, so we are removing some seats

- we need dedicated wheelchair spaces near to the Road doors

Please take note of these new arrangements and it is EVERYONE’s duty to help us to stay safe.  Remember, the building did burn down once before!

Church Log Book

We need to be better organized to manage our policies and records, and we need to take care to check systems regularly.

Therefore we have a new Church Log Book.  It is a file kept in the Vestry cupboard and it cannot be removed from the building.

The Property Committee and Leadership Team will be maintaining it, reviewing the policies, and ensuring the correct checks are made.

Anyone is free to read the policies there.

Ian Lucraft

on behalf of the Property Committee

June 2015

The work has started

Re-development Update 6 : June 2015

Interim Fire Arrangements